**Management meeting 17 oct 2024**

**Other races:**

US - 2 races (electric american solar challenge)

South africa - 2026 september

India - looked dangerous

There are a lot of races.

Otherwise we can do own.

-Oliver documents what he has found on other races on the wiki

**BBQ follow up**

A lot showed up, but we too little people (3)

Till next general meeting - choose some projects and have that be the first talked about

**Work day**

We held a poll and Wednesday won

First day will be October 20.

People can go and work after study, at 17-21 ish. (maybe try out a test sprint where we work on one thing in the work day, and announce that we are working on it)

**Finishing up projects**

We need to finish up projects and put them in the car

Electronics can be put on a board (wood or cardboard), so that we can add on too as we go

Make a list of what we need to do and the road to get them done

Park whatever isnt necessary and work on the relevant stuff.

We could also do sprints where we work maybe 14 days to finish it?

There needs to be some visible progress

**Team organization**

We are roughly 15 active members on the team

Sebastian will send out an email for whether people are active or not, and add tags to those we fill out the form, and remove those who arent or dont respond

We need boxes to put projects in

The first thursday in the month are going to be general meetings (we will test out and see if it works better)

**Next management meeting is 31 oct**

**Next general is 7 november**